ASK MAGIC MIKE

Day 1 Operations Report

Production control, queue integrity, and operator readiness

| STATUS LIVE / MONITORED | DATE August 15, 2026 | DATA No genuine customer PII |
| --- | --- | --- |

EXECUTIVE RESULT: The public funnel is reachable and monitored. The authenticated Active/New queue contains zero QA records. No genuine prospect has been fabricated or observed at this evidence point.

# Verified production baseline

| Control | Verified state | Evidence |
| --- | --- | --- |
| Canonical commit | e754456cecaf6538df25bb4bf5eebe57ebf6eacb | Git/Vercel |
| Deployment | dpl_3ogimm1EhHCaPkEfXLAeojrm2H8Z - Ready | Vercel |
| Database | Neon production branch br-round-base-auh6h2wd | Neon console |
| Public checks | Health passed; public monitor 9/9 | HTTP + scheduled workflow |
| Lead state | 0 genuine; 6 QA; all 6 suppressed | Privacy-safe aggregate |
| Active/New | 0 QA; no STALLED or ROUTING READY QA | Signed-in Lead Center |
| Canonical forms | Form 3 only | WordPress bridge 1.1.0 |
| Web Push | 0 devices enrolled | Production aggregate |

# Operator state

Brandon: administrator, email verified, credential present, authenticated access confirmed.

Mike: primary lead owner provisioned; private password activation and physical Push permission remain pending.

Carrier SMS remains disabled. Email is the primary live notification channel; Web Push is additive after device enrollment.

# First genuine lead controls

| Stage | Control | Escalation |
| --- | --- | --- |
| Create | Persist before notification; explicit QA evidence required for test classification | Storage failure is critical |
| Assign | Mike or approved admin fallback with reason and audit event | Unassigned is high severity |
| Notify | One idempotent internal email; protected audit copy; bounded retry | Failed delivery remains visible |
| Respond | Consent-permitted human acknowledgment and outcome | Internal SLA monitor; no public promise |
| Report | Exclude test and suppressed records from live KPIs | Queue invariant failure is critical |

# Open human approvals

| Owner | Action | Why human | Live funnel impact |
| --- | --- | --- | --- |
| Mike | Choose private Lead Center password, then enroll Push if desired | Private credential and physical browser permission | None; email funnel remains live |
| BIC/owner | Approve consent/routing packet before any held form activation | Brokerage/legal decision | None; Form 3 remains active |
| Hosting operator | Review only the Meta-blocking rule for two URLs | Managed WAF control | None; use AskMagicMike.com previews |

# Next operating action

ONE ACTION: Mike completes his private Lead Center password activation. No reset link or credential belongs in this report.